## Slide 1: Software Project Management (SPM) Unit- V
Prepared by: Neha Tripathi

## Slide 2: SPM
Project Estimation Techniques and COCOMO model
Lecture 2

## Slide 3: Project Estimation Techniques
There are three broad categories of estimation techniques:
• Empirical estimation techniques
• Heuristic techniques
• Analytical estimation techniques

## Slide 4: Empirical estimation techniques
Empirical estimation techniques is done on the basis of educated guess of the project parameters.
This technique becomes more helpful of the estimator has already had experience doing similar project in past.
Therefore making suitable educated guess, having prior experience and common sense is good element for this technique.
Popularly used emperical project estimation techniques are:
- Expert judgement technique
- Delphi estimation techniques

## Slide 5: Heuristic techniques
Heuristic estimation techniques works on assumption that the relationships among various project parameters can be represented in the form suitable mathematical expressions.
Once the basic parameters are known, the other parameters can be determined by substituting value of basic parameter in mathematical expression.
It can be widely divided into two classes
-Single variable model
- Multivariable model
Popularly used heuristic estimation techniques are:
- COCOMO

## Slide 6: Analytical estimation techniques
Analytical estimation techniques derive the required results starting with certain basic assumptions regarding the project.
Popularly used analytical estimation techniques are:
- Halstead software science

## Slide 7: COCOMO model
COCOMO model was proposed by Boehm in 1981. COCOMO is a heuristic cost estimation technique.
Full form of COCOMO is COnstructive COst estimation Model.
Its is used as a process of reliably predicting the various parameters associated with making a project such as size, effort, cost, time and quality.
According to Boehm, software development project can be classified into any one of the following based on development complexity:
- Organic
- Semidetached
- Embedded

## Slide 8: According to Boehm , any development project can be considered of organic , semi detached, embedded type , if
Organic
Team members have experience in developing similar types of projects.
Size of the development team is reasonably small(2KLOC –50 KLOC)
Developing well understood application program.
Simple Project
Semidetached
Development team has mixture of experienced and inexperienced staff.
Team members may have some experience on related system but may not have enough idea on certain aspects of software product to be developed.
Size of the development team is average(50KLOC –300 KLOC)
Utility programs
Average Project

## Slide 9: Continue…
Embedded
Software that is developed is strongly coupled to complex hardware or
If stringent regulations on the operational procedures exists.
Size : >300 KLOC
Complex project

## Slide 10: Types/Stages of COCOMO Models
According to Boehm’s idea, software cost estimation should be done through three stages:
Basic COCOMO (estimates on the basis of size only)
Intermediate COCOMO(estimates on the basis of other parameters)
Complete COCOMO (estimates on the basis of subparts)

## Slide 11: Basic COCOMO Model
The Basic COCOMO model helps to obtain approximate estimate of parameters related to project.
The main assumption of basic COCOMO model is that both the effort and development time are function of the software product size alone.
Boehm after studying historical data collected from lots of real time project derived an expression.
Effort = a1 * (KLOC)a2 PM
Timedev = b1 * (Effort)b2 Months
KLOC – Estimated size of software product expressed in terms of Kilo Lines Of Code
Timedev – Estimated time in months required to develop the software product
Effort – It represents the total effort required in terms of PM (Person Months)to develop the software.
a1, a2, b1,b2 are constants for each category of software products.

## Slide 12: Constant Values
Project | a1 | a2 | b1 | b2
Organic | 2.4 | 1.05 | 2.5 | 0.38
Semi Detached | 3.0 | 1.12 | 2.5 | 0.35
Embedded | 3.6 | 1.20 | 2.5 | 0.32

## Slide 13: Continue…
Effort estimation
Estimated effort required for different types of software products can be calculated based on below basic COCOMO model formula derived by Boehm,
Effort for Organic type project = 2.4*(KLOC)1.05 PM
Effort for Semidetached type project = 3.0*(KLOC)1.12 PM
Effort for Embedded type project = 3.6*(KLOC)1.20 PM
Time estimation
Development time required for different types of software products can be calculated based on below basic COCOMO model formula derived by Boehm,
Time for Organic type project development = 2.5*(Effort)0.38 Months
Time for Semidetached type project development = 2.5*(Effort)0.35 Months
Time for Embedded type project development = 2.5*(Effort)0.32 Months

## Slide 14: Example:
Question:
Assume that the size of an organic type software product has been estimated to be 32,000 lines of source code. Assume that the average salary of software engineers be Rs. 15,000/- per month. Determine the effort required to develop the software product and the nominal development time.
Solution:
From the basic COCOMO estimation formula for organic software:
Effort = 2.4 х (32)1.05 = 91 PM
Nominal development time = 2.5 х (91)0.38 = 14 months
Cost required to develop the product = 14 х 15,000
= Rs. 210,000/-

## Slide 15: Intermediate COCOMO model
The basic COCOMO model assumes that the effort is only a function of the size/ number of lines of code and some constants evaluated according to the different software system.
In reality, no system’s effort and schedule can be solely calculated on the basis of Lines of Code.
Various other factors such as reliability, experience, Capability , etc. are required to be incorporated.
These factors are known as Cost Drivers/Multipliers and the Intermediate Model utilizes 15 such drivers for cost estimation.

## Slide 16: Cost Drivers/Multipliers
In general, the cost drivers can be classified as being attributes of the following items:
Product:
The characteristics of the product that are considered include the inherent complexity of the product, reliability requirements of the product, etc.
Computer:
Characteristics of the computer that are considered include the execution speed required, storage space required etc.
Personnel:
The attributes of development personnel that are considered include the experience level of personnel, programming capability, analysis capability, etc.
Development Environment:
Development environment attributes capture the development facilities available to the developers. An important parameter that is considered is the sophistication of the automation (CASE) tools used for software development.

## Slide 17: Continue…
Cost driver impact rate is always estimated greater than 0.
EAF –Effort Adjustment Factor is calculated based on cost driver impact. A multiplicative factor of 15.
Estimations in intermediate COCOMO is done using :
Effort = a1 * (KLOC)a2 * EAF PM
Timedev = b1 * (Effort)b2 Months

## Slide 18: Complete COCOMO model
A major shortcoming of both the basic and intermediate COCOMO models is that they consider a software product as a single homogeneous entity.
However, most large systems are made up several smaller sub-systems. These subsystems may have widely different characteristics.
For example, some subsystems may be considered as organic type, some semidetached, and some embedded.
The complete COCOMO model considers these differences in characteristics of the subsystems and estimates the effort and development time as the sum of the estimates for the individual subsystems.
The cost of each subsystem is estimated separately.
This approach reduces the margin of error in the final estimate.

## Slide 19: Example
A distributed Management Information System (MIS) product for an organization having offices at several places across the country can have the following sub-components:
- Database part
- Graphical User Interface (GUI) part
- Communication part
Of these,
-The communication part is embedded software.
- The database part is semi-detached software, and
- The GUI part organic software.
The costs for these three components can be estimated separately, and summed up to give the overall cost of the system.